# AI-POWERED IMAGE CLASSIFICATION SYSTEM

# TASK LIST

Project Timeline and Deliverables Checklist

Project Assigned: Wednesday, 5 November 11:22 AM

Project Due: Saturday, 6 November 11:22 AM (2-Day Turnaround)

PHASE 1: DATA PIPELINE & INITIAL SETUP (Target: Nov 5 - EOD)

Goal: Establish the foundation by preparing the data environment.

- 1.1 Dataset Selection: Confirm choice of dataset (e.g., CIFAR-10) and document selection reasoning.

- 1.2 Data Acquisition: Load the dataset directly via Keras/PyTorch or local files.

- 1.3 Data Splitting: Rigorously enforce the required 70/15/15 split (Training, Validation, Testing).

- 1.4 Preprocessing: Implement necessary steps, including pixel value normalization (0-1) and one-hot encoding.

- 1.5 Environment Setup: Install all necessary libraries (TensorFlow/Keras, scikit-learn) and create the project requirements file.

PHASE 2: MODEL DEVELOPMENT & TRAINING OPTIMIZATION (Target: Nov 5- EOD)

Goal: Build, compile, and train the CNN model, ensuring high-quality weights.

- 2.1 Architecture Design: Define the CNN structure, ensuring a minimum of three convolutional layers.

- 2.2 Layer Implementation: Include Batch Normalization, Dropout (e.g., 25%), and ReLU activation functions in the architecture.

- 2.3 Model Compilation: Set up the model using the Adam optimizer and Categorical Crossentropy loss.

- 2.4 Training Optimization: Implement the Early Stopping callback to monitor 'val_loss'

- 2.5 Model Training: Execute the training process, carefully monitoring validation performance.

- 2.6 Model Saving: Save the final, best-performing model weights file (the 'upload_cat' file).

PHASE 3: EVALUATION, VISUALIZATION, AND REPORTING (Target: Nov 6 - EOD) Goal: Quantify performance and prepare all required documentation and media.

- 3.1 Test Set Evaluation: Run the trained model against the dedicated, untouched Test Dataset (15%).

- 3.2 Metric Generation: Calculate and record all required performance metrics:

  - Accuracy

  - Precision, Recall, and F1-Score

- 3.3 Confusion Matrix: Generate the visual confusion matrix for detailed error analysis,  Curve Visualization: Create and save the Training vs. Validation Loss/Accuracy curves.

- 3.4 attached the streamlit UI for the developed code

- 3.5 Prediction Visualization: Generate a set of sample input images showing the true label versus the predicted label.

- 3.6 Report Draft: Write the concise 1–2 page technical report, covering:

  - Model Architecture and Reasoning

  - Data Preprocessing Methods

  - Final Test Results

PHASE 4: FINAL REVIEW & SUBMISSION (Target: Nov 6 - evening)

Goal: Package and submit the final deliverables.

- 4.1 Final Review: Conduct a comprehensive check of all documentation for clarity and professional tone.

- 4.2 Deliverables Check: Confirm all three required files are complete:

  - Source Code (train_model.py, app.py)

  - Model File (upload_cat / .keras file)

  - Technical Report (project_report.md)

- 4.3 Packaging: Assemble all required files into the designated 'deliverables' folder.

- 4.4 Final Submission: Submit the packaged project before the deadline of EOD